SOFTWARE DEVELOPMENT OPP

Suggested workflow implementation

## 1) Final recommended build plan (end-to-end)

### Day 1: Demo design (MVP)

- Choose a single “demo delivery” with:

  - origin/destination coordinates

  - rider ID

- Write the demo script:

  - Rider logs in → accepts delivery

  - Rider taps “Start trip”

  - Rider simulation moves → ETA updates

  - Rider taps “Confirm handover”

  - Customer taps “Received”

  - Dashboard shows status timeline + live ETA + moving marker

Deliverable: a clickable demo checklist.

### Days 2–4: Backend (Python) + realtime events

Build a FastAPI backend with:

- Mock delivery service (seed deliveries in code/JSON)

- Location ingestion endpoint

  - POST /location-ping

- Movement → ETA update engine

  - updates ETA whenever a new location ping arrives

- Delivery state machine

  - handles transitions like ASSIGNED → EN_ROUTE → HANDOVER_CONFIRMED → RECEIVED

- Realtime channel

  - WebSockets endpoint for dashboard + optionally customer

Deliverables:

- API docs (even minimal)

- WebSocket stream events like:

  - delivery.status_changed

  - delivery.eta_updated

  - rider.location_updated

### Days 5–7: Flutter Rider + Customer apps

In Flutter, implement:

- Rider UI

  - accept delivery

  - start trip → begins movement simulation

  - periodic location pings to backend

  - confirm handover

- Customer UI

  - show ETA (updates live from backend)

  - “Received” button → backend updates status

Deliverable: both apps working with simulated tracking.

### Days 8–10: React management dashboard

React dashboard should show:

- Delivery list + status badges

- Live map marker (rider position) + destination (can start simple)

- ETA field updating in realtime

- Timeline / events list (state changes)

Deliverable: fully live dashboard during the demo.

### Later (post-prototype): SAP ByD integration

When you’re allowed:

- Replace mock delivery seeding with SAP ByD fetch

- Replace simulated “delivery notes/destination” with SAP fields

- Keep the rest of the architecture unchanged

## 2) Recommended “programming paths” + language stack (your case)

### Path (recommended): Python backend + Flutter mobile + React dashboard

Backend

- Python + FastAPI

  - APIs + WebSockets for realtime

Mobile

- Flutter (Dart) (cross-platform)

  - Rider + Customer from one app or two roles in one codebase

Dashboard

- React (JavaScript/TypeScript)

  - realtime subscription via WebSocket

Realtime

- WebSockets

  - simplest for “live ETAs + live rider marker + timeline updates”

This matches your team skills exactly and minimizes language switching.

## 3) Movement simulation strategy (option 2) — how to implement it

### Goal

As the rider “moves,” generate realistic (lat, lng) pings toward the destination, and backend recalculates ETA each time.

### Client-side simulation (in Flutter)

You can simulate on the rider app without needing GPS:

- Inputs:

  - startLocation

  - destination

  - assumedSpeedMps (e.g., 3–6 m/s)

  - stepInterval (e.g., 1s or 2s)

- Each tick:

  - Compute vector direction from current point → destination

  - Move the point forward by distance = speed * interval

  - If close enough to destination → snap to destination and stop simulation

  - Call POST /location-ping with new coordinates + timestamp

### Backend ETA calculation

Backend can compute ETA using a simple approach for prototype:

- remainingDistance = distance(currentLocation, destination)

- etaSeconds = remainingDistance / assumedSpeed

- (Or slightly smoother: store last few points to estimate speed)

Important: keep the speed assumption consistent between simulation and ETA so the demo looks believable.

## 4) Minimum backend endpoints/events (starter set)

### REST endpoints

- POST /deliveries/{id}/accept

- POST /deliveries/{id}/handover

- POST /deliveries/{id}/received

- POST /location-ping

  - body: { deliveryId, riderId, lat, lng, timestamp }

- GET /deliveries/active

### Realtime (WebSocket)

Stream events like:

- { type: "delivery.status_changed", deliveryId, status }

- { type: "delivery.eta_updated", deliveryId, etaSeconds }

- { type: "rider.location_updated", deliveryId, riderId, lat, lng }

React + Flutter can both subscribe/consume.

Proposed folder structure